Workout Planner and Fitness Tracker

John McIntyre

CST-451 Capstone Project Proposal

Grand Canyon University

Instructor: Professor Scott Webster

ABSTRACT

McIntyre's Fitness App is a completed Windows Forms desktop application built in C# and MySQL. The application allows users to register accounts, log workouts, view training history, track progress statistics, and visualize progress through a line graph. Security is handled through SHA256 password hashing and parameterized SQL queries. The project was developed over two semesters at Grand Canyon University following Agile Scrum methodology with iterative milestones and continuous testing.

History and Signoff Sheet

Change Record

| Date | Author | Revision Notes |
| --- | --- | --- |
| NA | John McIntyre | Initial draft for review/discussion |
| 06/24/2026 | John McIntyre | Implemented code |
| 07/19/2026 | John McIntyre | Final update - Technology stack changed from Java/Spring Boot to C# Windows Forms. Project completed as desktop application instead of web application. Billing feature removed from scope. |

Overall Instructor Feedback/Comments Was told to update documentation in previous class which ended up helping me out through CST-451 and also was told to change scope.

Overall Instructor Feedback/Comments

Integrated Instructor Feedback into Project Documentation

☒ Yes ☐ No

Project Approval

☐ Professor Mark Reha

TABLE OF CONTENTS

Project Overview and Project Objectives	4

Project Scope	5

Project Success Measures	6

Project High-Level Solution	7

Project Controls	8

Project Cost and Schedule	10

Appendix A – References	11

Appendix B – Copyright Compliance	12

Project Overview and Project Objectives

State the Problem and Background

If you have ever taken the time to work out, you know that one of the hardest things to do is stay organized and consistently track workouts. Many individuals who are serious about fitness try to keep records of their exercises, sets, repetitions, and overall progress so they can improve over time. However, keeping track of this information can become difficult without a reliable system in place.

A lot of people still track their fitness goals using notebooks, binders, and excel spreadsheets. With newer technologies this is not the best way to track your progress. None of your information and data is truly secure and safe. If you lose your notebook or accidentally delete your excel spreadsheet you will lose all of your progress information. It is also difficult to review long term progress (2-3 years) when it is written in pencil and paper. That is multiple pages of data, and it would be extremely inconvenient to read through all of that data.

My project aims to fix this issue by developing a web-based application that tracks workouts, monitors progress and also organizes fitness routines. I will be developing this application using Java and Spring Boot framework with the Eclipse IDE. The data that users enter will be stored in a MySQL database.

Christian Worldview

When talking about the fitness application I am aiming to develop and how it can be related to the Christian Worldview there are many ways to prove this. For example, Proverbs 31:17 (English Standard Version, n.d.) says “She sets about her work vigorously; her arms are strong for her tasks.” This verse highlights the value of strength and also discipline. These are principles that my web application is trying to achieve by allowing users to value there health and physical confidence in a way that honors their faith.

Project Objectives

Encourage Users to Exercise Regularly: My web application would help users stay more dedicated and active by being organized and having strong goals.

Boost Confidence: By working out and staying focused on physical goals our users will become more confident.

Keep Users Engaged: By having a fun and entertaining user interface our users will enjoy the process of logging fitness goals and achievements.

Promote Healthy Lifestyle Habits: By tracking nutrition and fitness goals people will have better health habits.

Keeping User Data Safe and Secure: Users data will be encrypted, safe, and secure.

Challenges

While road mapping this web application I do see some future challenges along the way. The first is user engagement. If the users are not engaged or do not feel accomplished, they will slowly stop using the application. Second are technical issues, I want to ensure that all user data is safe a secure and that can come with some difficult decisions. Another is time, because this web application does not have a lot of time to plan and programmed, I must ensure I give myself the adequate time to complete the project to its fullest.

Benefits and Opportunities

This workout tracking application will make it much easier for people to stay organized and consistent with their fitness goals. Users will be able to see their progress over time, plan workouts more effectively, and stay motivated to keep improving. The app also provides an opportunity for users to develop better habits and discipline, since they can track routines and review their progress regularly. For me as a developer, this project is a chance to practice real-world programming skills, work with databases, build a functional web application, and create something that could actually help people in their daily lives.

Project Scope

- Give a clear, concise statement that states the scope of the project. This should also include items that are to be out of scope.

The scope of this fitness web application is to allow users to track the fitness goals and also workouts while also receiving faith-based encouragement through scripture. The application will include certain features like logging workouts, goal tracking, and motivational content through a Christian Worldview.

- Use the template to list all known stakeholders and contacts, if applicable, including self (for some projects self may be the only name listed)

| Stakeholder Name | Role(s) | Responsibilities |
| --- | --- | --- |
| John McIntyre | Project Owner / Developer | Design and develop fitness applications. Manage project timeline and implement new features. |
| Scott Webster | Project Advisor | Give advice on development and review progress made on the fitness web application. |

- List the work breakdown required to satisfy the project objectives. Identify teams and other resources that may be required to successfully complete the project.

| Work Breakdown Structure |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task | Dependencies | Status | Effort Hours | Cost | Start Date | Planned Completion | Estimate to Completion | Actual Completion | Resource |
| 1 | Setup project tools | None | Completed | 2 Hr. | $0 | TBD | April 2026 | N/A | N/A | Eclipse IDE, Java, Spring Boot |
| 2 | Design Database | 1 | Completed | 1 Hr. | $0 | TBD | April 2026 | N/A | N/A | MySQL Workbench, MAMP |
| 3 | Create workout logging system | 2 | Completed | 3 weeks | $0 | TBD | April 2026 | N/A | N/A | Eclipse IDE, Java, Spring Boot, MySQL Workbench, MAMP |
| 4 | Make User Interface | 3 | Completed | 5 Hr. | $0 | TBD | April 2026 | N/A | N/A | HTML |
| 5 | Add Spring Security | 4 | Completed | 3 Hr. | $0 | TBD | May 2026 | N/A | N/A | Spring Security |
| 6 | Test and Fix Bugs | 5 | Completed | TBD | $0 | TBD | May 2026 | N/A | N/A | J Unit Test |

Project Success Measures

- Describe what measures will be used to calculate project success.

The first thing that I will use to measure project success is functionality like registering a new user creating new workouts and accurately logging time. I want to ensure all core functionalities work properly. Next, I want to make sure that the data is secure and basic CRUD operations work. Finally making timelines will show me that the project is running successfully.

- Use the template to list the project completion criteria.

Project Completion Criteria

1 – Users will be able to register, login, create a workout schedule.

2 – Database is successfully connected to project and can Create, Read, Update, and Delete

3 – Ensure all timelines are met.

- Use the template to list the project assumptions and constraints, if applicable. An assumption is an educated guess that a likely condition or circumstance is presumed to be true. A constraint is a limiting condition or circumstance that defines the project boundaries. Assumptions allow the project to succeed. Constraints restrict or limit the project execution.

| Assumptions and Constraints |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| ID | Description | Comments | Type | Status | Date Entered |
| 1 | All users will have access to the internet. | It is to be assumed that all users will have some sort of internet connection. | Assumption |  | 3/9/2026 |
| 2 | All users will have basic knowledge of how to navigate through applications. | Many people have basic tech skills | Assumption |  | 3/9/2026 |
| 3 | All users will have basic knowledge of physical exercise (Running and Push ups etc.) | Most people have performed a physical exercise | Assumption |  | 3/9/2026 |
| 4 | No mobile version | I will only have a web application | Constraint |  | 3/9/2026 |
| 5 | Limited resources | Will not be able to use paid resources | Constraint |  | 3/9/2026 |
| 6 | Development time is short | Will only have a month or two to finish | Constraint |  | 3/9/2026 |

Project High-Level Solution

Introduction

The fitness web application is designed to help people stay active and healthy while also including faith based motivation. Many people find it hard to stick with regular exercise and healthy habits. This app lets users set personal fitness goals, log their workouts, and get notifications when they reach or miss their goals. It also shows scripture and devotionals to encourage users and link their fitness progress with their spiritual growth.

The app takes simple inputs from users, such as the type of workout, the duration of exercise, and their personal fitness goals. It tracks this information to show progress over time and sends notifications to keep users on track. Motivational messages and scripture based encouragement are provided based on the user’s activity. This solution assumes that users have internet access, basic computer skills, and an interest in combining fitness with faith, which ensures the app can be used effectively and keeps users engaged.

Solution

The solution to this project is a web-based application that focuses on physical fitness. The application will be built with HTML, CSS, and JavaScript, with the database portion of the project using MySQL. Users will be able to store information in the database while also having a slick user interface to keep them engaged with the application. The app will allow users to log workouts, set personal fitness goals, track their progress over time, and receive notifications when goals are met or missed. It will also include scripture based messages and devotionals to encourage users, helping them connect their physical fitness with their spiritual growth in a simple and motivating way.

Users input information like workout type, duration, intensity, and fitness goals. This data is processed by the application to calculate progress, generate notifications, and display motivational messages. The application is organized into three main components, the user interface, which handles interactions and displays information, the database, which stores user data and devotional content. And the processing layer, which performs calculations and updates. For example, a small code snippet can calculate the percentage of a goal completed and trigger a scripture message to motivate the user. This design ensures that the app helps users stay organized, track their fitness progress, and still be spiritually encouraged, fully supporting the project objectives.

Project Controls

- Use the template to define the risk and list the steps to prevent the risk from occurring or the steps to minimize the chances of it happening. The contingency plan describes alternative solutions to reduce the impact of the risk. An example of a contingency plan is to provide the customer a temporary web server if there are delays in delivery/completion. If the risk has already happened then provide an entry in the issue log.

| Risk Management |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Risk Probability | Risk Impact |  |  |
| Event Risk | (high, medium, low) |  | Risk Mitigation | Contingency Plan |
| What is the risk? | What is the probability? | What is the impact if the risk occurs? | What can be done to minimize the risk? | What can be done to minimize the impact of the risk? |
| User information can be breached | 1 | Could cause user information to be leaked | Implement Spring Security | Ensure that passwords are hashed in the database to relieve some risk. |
| Timelines | 5 | Not completing project in time. | Block out correct amount of time to work. | Will have to work extra hours to complete project. |
| Low User Engagement | 5 | UI is not engaging the user | Ensure CSS is used. | Ensure that basic front end code is used. |
| Project going off track | 2 | Not meeting or completing goals created | Ensure I stay focused on tasks. | Set reminders for what needs to be done. |

| Issues Log |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Description | Project Impact | Action Plan/Resolution | Owner | Importance | Date Entered | Date to Review | Date Resolved |
| 1 | What is the issue? | How will this impact scope, schedule & cost? | How do you intend to deal with this issue? | Who manages this issue? |  |  |  |  |
| 2 | Data Breach | Will be high cost because of legal issues, and will have to re prioritize tasks. | Reach out to customers and make them feel calm. | John McIntyre | High | 3/9/2026 | 3/12/2026 | N/A |
| 3 | Behind on project deadlines | Will not complete all tasks and web application will be unfinished | Work more hours to make up for time lost | John McIntyre | High | 3/9/2026 | 3/12/2026 | N/A |
| 4 | Low User Engagement | Application will not be used enough or high turnover rate. | Make the User Interface better | John McIntyre | High | 3/9/2026 | 3/12/2026 | N/A |
| 5 | Project going off track | Will not be finishing mandatory goals | Get back on track | John McIntyre | High | 3/9/2026 | 3/12/2026 | N/A |

- All projects have either anticipated and planned or unexpected changes. Describe any issues in management or change management due to the anticipated and planned or unexpected changes. Use the template to list anticipated and planned or unexpected changes.

| Change Control Log |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Change Description | Priority | Originator | Date Entered | Date Assigned | Evaluator | Status | Date of Decision | Included in Rev. # |
| 1 | Add Bible quotes notifications to workouts | 5 | John McIntyre | 3/9/2026 | 3/10/2026 | Scott Webster | Pending | Pending | 2 |
| 2 | Add more time for creating base web application. | 10 | John McIntyre | 3/9/2026 | 3/10/2026 | Scott Wbester | Pending | Pending | 2 |
| 3 | Improve UI using CSS | 2 | John McIntyre | 3/9/2026 | 3/10/2026 | Scott Webster | Pending | Pending | 2 |

- Use the template to describe how the end user is involved in the software development, if applicable. Include relevant information about meetings, reviews, presentations, etc.

| Roles and Responsibilities |  |  |  |
| --- | --- | --- | --- |
| Name | Team | Project Role | Responsibility |
| John McIntyre | Dev | Full Stack Dev | Ensure application is created cleanly and functions as expected. |
| John McIntyre | QA | Test | Ensure new functionalities are working as expected. |
| John McIntyre | Business Development | Program Manager | Ensure users are being listened too and catering towards there needs. |
| Scott Webster | Founder | CTO | Ensures all teams are on task and working on an upward trajectory. |

Project Cost and Schedule

- Create a spreadsheet of costs related to the scope of the project, with all necessary material and elements required to accomplish it effectively, and the allocated resources. Note: If the project being designed will not require any cost calculations, please state that here.

NOTE: This project will not have any cost!

- Create a project schedule after all project tasks have been defined and prioritized.

| ID | Task Description | Priority | Start Date | End Date | Employee Tasked |
| --- | --- | --- | --- | --- | --- |
| 1 | Set up MySQl DB | High | TBD | TBD | John McIntyre |
| 2 | Implement back end | Very High | TBD | TBD | John McIntyre |
| 3 | Implement User Interface | Very High | TBD | TBD | John McIntyre |
| 4 | Implement Goal Tracking | Moderate | TBD | TBD | John McIntyre |
| 5 | Test | Moderate | TBD | TBD | John McIntyre |
| 6 | Reviewer | High | TBD | TBD | Scott Webster |

- Set a programming schedule by implementing work breakdown and task time estimates. Create a timeline with dates for completion of key components of the project.

| ID | Task | Task Description | Start Date | End Date | Employee Tasked |
| --- | --- | --- | --- | --- | --- |
| 1 | Database Setup | Creating tables | TBD | TBD | John McIntyre |
| 2 | Database Setup | Inserting sample data | TBD | TBD | John McIntyre |
| 3 | Backend Development | Workout logging functionality | TBD | TBD | John McIntyre |
| 4 | Backend Development | Notification logic | TBD | TBD | John McIntyre |
| 5 | UI | Workout pages | TBD | TBD | John McIntyre |
| 6 | UI | Alerts and Christian scripture | TBD | TBD | John McIntyre |
| 7 | Testing | Testing all functionalities (regression Testing) | TBD | TBD | John McIntyre |

Appendix A – References

Proverbs 31:17 (English Standard Version). (n.d.). In BibleHub. Retrieved March 9, 2026, from https://biblehub.com/proverbs/31-17.htm

Appendix B – Copyright Compliance

For each external technical tool or code used, provide a reference to its copyright policy, clearly showing your right to use it. For each external technical tool or code used, detail how you used it, how you adapted it, how you modified it (if permitted), and why did you use it as opposed to write your own. Only a small portion of your project may rely on external code. When code libraries/packages are used, explain why this was necessary/required/recommended. Seek instructor approval for using external resources prior to beginning to work on the project.

NOTE: Have not thought or had to use an external resource!