Milestone 6

John McIntyre

CST-452

7/19/2026

Implementation Plan:

| User Story / Use Case | Development Task | Estimated Hours | Actual Hours | Percent Complete |
| --- | --- | --- | --- | --- |
| As a new user, I want to create an account so that I can log into the application. | Create registration form and database insert functionality | 2 | 3 | 100% |
| As a returning user, I want to log into my account so that I can access my personal workout data. | Create login validation and session handling | 2 | 3 | 100% |
| As a user, I want to log my workouts so that I can keep track of what I did at the gym. | Build workout entry form and database integration | 3 | 4 | 100% |
| As a user, I want to view my past workouts so that I can see my training history. | Create DataGridView workout history screen | 3 | 3 | 100% |
| As a user, I want to edit a workout I already logged so that I can fix any mistakes. | Create workout editing functionality | 2 | 3 | 100% |
| As a user, I want to delete a workout so that I can remove entries I no longer need. | Add workout deletion functionality | 1 | 1 | 100% |
| As a user, I want the app to connect to a database so that my data is saved between sessions. | Configure MySQL connectivity and queries | 4 | 5 | 100% |
| As a user, I want the app to have a clean layout so that it is easy to navigate. | Apply modern styling and dashboard layout | 2 | 2 | 100% |
| As a developer, I want to test all features so that I can confirm everything works as expected. | Perform system testing | 3 | 3 | 100% |
| As a user, I want to see my progress over time so that I can tell if I am getting stronger. | Create progress statistics screen | 2 | 2 | 100% |
| As a user, I want my password to be stored securely so that my account is protected. | Implement password hashing on registration and login | 2 | 0 | 0% |
| As a user, I want to log out of my account so that I can keep my data secure. | Add logout button to dashboard and clear user session | 1 | 1 | 100% |
| As a user, I want to confirm before deleting a workout so that I do not accidentally remove my data. | Add confirmation dialog before deleting a workout | 1 | 1 | 100% |
| As a user, I want the app to have a modern and clean interface so that it is easy and enjoyable to use. | Redesign dashboard layout with consistent colors, fonts, and button styling | 2 | 2 | 100% |
| As a user, I want to filter my workout history by date so that I can find specific workouts quickly. | Add date filter to workout history screen | 2 | 2 | 100% |
| As a user, I want to see my workout progress on a graph so that I can visually track my improvement over time. | Create a new chart form with a line graph showing weight lifted over time | 3 | 3 | 100% |
| As a user, I want to see motivational messages on the dashboard so that I stay encouraged to keep working out. | Add motivational notification label to dashboard that displays encouraging messages on login | 1 | 1 | 100% |

Percent of User Stories Complete for this Iteration: 100%

Percent of User Stories Complete for Entire Project:93%

Functional Requirements Traceability Mapping:

Project Name: McIntyre Fitness App | Project Description: A Windows Forms workout tracking application built in C# and MySQL

| ID | Assoc ID | Functional Requirement / Use Case | Architectural/Design Document | Software Module(s) | Test Case Number |  |
| --- | --- | --- | --- | --- | --- | --- |
| 001 | 1.1 | Users can register accounts | Section 2 - User Object | RegisterForm.cs – btnRegister_Click | TC-001 |  |
| 002 | 1.2 | Users can log in | Section 6 - Detailed Specifications | LoginForm.cs – btnLogin_Click | TC-002 |  |
| 003 | 1.3 | Users can log workouts | Section 2 - Workout Object | WorkoutForm.cs – btnSaveWorkout_Click | TC-003 |  |
| 004 | 1.4 | Users can view workout history | Section 2 - Workout Object | WorkoutHistoryForm.cs – LoadWorkouts | TC-004 |  |
| 005 | 1.5 | Users can edit workouts | Section 2 - Workout Object | WorkoutEditForm.cs – btnSave_Click | TC-005 |  |
| 006 | 1.6 | Users can delete workouts | Section 2 - Workout Object | WorkoutHistoryForm.cs – btnDeleteWorkout_Click | TC-006 |  |
| 007 | 1.7 | Users can track progress | Section 5 - Algorithm Descriptions | ProgressForm.cs – ProgressForm_Load | TC-007 |  |
| 008 | 1.8 | Users can log out | Section 8 - System Security | DashboardForm.cs – btnLogout_Click | TC-008 |  |
| 009 | 1.9 | Users have to confirm before they delete | Section 8 – System Security | WorkoutHistoryForm.cs – btnDeleteWorkout_Click | TC-010 |  |
| 010 | 1.10 | Looks clean for user’s | Section 6 - Detailed Specifications | DashboardForm.cs – DashboardForm_Load | TC-011 |  |
| 011 | 1.11 | Users can filter workout history by date | Section 2 - Workout Object | WorkoutHistoryForm.cs – btnFilter_Click | TC-012 |  |
| 012 | 1.12 | Users can view workout progress as a line graph | Section 5 - Algorithm Descriptions | WorkoutChartForm.cs – WorkoutChartForm_Loa | TC-013 |  |
| 013 | 1.13 | Users see motivational messages on the dashboard | Section 6 - Detailed Specifications | DashboardForm.cs – DashboardForm_Load | TC-014 |  |

Source Code Listing:

| File / Class | Description |
| --- | --- |
| LoginForm.cs | Handles user authentication |
| RegisterForm.cs | Registers new users |
| DashboardForm.cs | Main dashboard navigation |
| WorkoutForm.cs | Adds workouts |
| WorkoutHistoryForm.cs | Displays workout history |
| WorkoutEditForm.cs | Edits workout entries |
| ProgressForm.cs | Displays user statistics |
| DatabaseHelper.cs | Handles MySQL operations |
| UserSession.cs | Stores logged in user data |

Test Plan and Test Cases:

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Registration | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-001 | Open Registration Form | Open registration form | N/A | Registration screen appears | Registration screen appeared | Pass |  |
| TC-001 | Enter Username | Enter username | testuser | Username accepted | Username accepted | Pass |  |
| TC-001 | Enter Password | Enter password | Password123 | Password accepted | Password accepted | Pass |  |
| TC-001 | Submit Registration | Click Register | N/A | User inserted into database and success message displayed | User inserted successfully | Pass |  |
| TC-001 | Duplicate Username | Enter existing username and click Register | testuser | Error message displayed | Error message displayed | Fail |  |
| TC-001 | Empty Fields | Leave username blank and click Register | N/A | Error or registration fails | Registration failed gracefully | Fail |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Login | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-002 | Open Login Form | Open login form | N/A | Login screen appears | Login screen appeared | Pass |  |
| TC-002 | Enter Username | Enter username | testuser | Username accepted | Username accepted | Pass |  |
| TC-002 | Enter Password | Enter password | Password123 | Password accepted | Password accepted | Pass |  |
| TC-002 | Submit Login | Click Login | N/A | Dashboard opens successfully | Dashboard opened | Pass |  |
| TC-002 | Wrong Password | Enter incorrect password and click Login | wrongpass | Invalid credentials message displayed | Error message displayed | Pass |  |
| TC-002 | Wrong Username | Enter nonexistent username and click Login | fakeuser | Invalid credentials message displayed | Error message displayed | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Create Workout | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-003 | Open Workout Form | Open workout form | N/A | Workout form appears | Workout form appeared | Pass |  |
| TC-003 | Enter Exercise | Enter exercise name | Bench Press | Exercise accepted | Exercise accepted | Pass |  |
| TC-003 | Enter Sets/Reps/Weight | Enter sets, reps, weight | 3 / 10 / 185 | Data accepted | Data accepted | Pass |  |
| TC-003 | Save Workout | Click Save Workout | N/A | Workout saved successfully | Workout saved | Pass |  |
| TC-003 | Empty Exercise Name | Leave exercise name blank and click Save | N/A | Error or save fails | Save failed gracefully | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: View Workout History | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-004 | Open History Form | Open workout history form | N/A | History screen appears | History screen appeared | Pass |  |
| TC-004 | Load Workouts | Load workouts for logged in user | Existing workout records | DataGridView populates with workouts | Workouts loaded correctly | Pass |  |
| TC-004 | No Workouts | Load history with no workouts logged | No records | Empty DataGridView displayed | Empty grid displayed | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Edit Workout | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-005 | Open History | Open workout history | N/A | History displayed | History displayed | Pass |  |
| TC-005 | Select Workout | Select a workout from the list | Existing workout | Workout selected | Workout selected | Pass |  |
| TC-005 | Open Edit Form | Click Edit | N/A | Edit form appears | Edit form appeared | Pass |  |
| TC-005 | Modify Workout | Change weight value | Weight = 225 | Updated values accepted | Values updated | Pass |  |
| TC-005 | Save Changes | Click Save | N/A | Workout updates successfully | Workout updated | Pass |  |
| TC-005 | Edit Without Selection | Click Edit with no workout selected | N/A | Error message displayed | Error message displayed | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Delete Workout | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-006 | Open History | Open workout history | N/A | History displayed | History displayed | Pass |  |
| TC-006 | Select Workout | Select a workout | Existing workout | Workout selected | Workout selected | Pass |  |
| TC-006 | Delete Workout | Click Delete | N/A | Workout removed from database | Workout deleted | Pass |  |
| TC-006 | Refresh History | Refresh history after delete | N/A | Deleted workout no longer visible | Workout no longer visible | Pass |  |
| TC-006 | Delete Without Selection | Click Delete with no workout selected | N/A | Error message displayed | Error message displayed | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Progress Tracking | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-007 | Open Progress Form | Open progress screen | N/A | Progress screen appears | Progress screen appeared | Pass |  |
| TC-007 | View Total Workouts | Load progress stats | Existing workout records | Total workout count displayed correctly | Count displayed correctly | Pass |  |
| TC-007 | View Total Weight Lifted | Load progress stats | Existing workout records | Total weight lifted displayed correctly | Total weight displayed correctly | Pass |  |
| TC-007 | View Heaviest Lift | Load progress stats | Existing workout records | Heaviest lift displayed correctly | Max weight displayed correctly | Pass |  |
| TC-007 | View Favorite Exercise | Load progress stats | Existing workout records | Most logged exercise displayed | Favorite exercise displayed | Pass |  |
| TC-007 | No Workouts Logged | Open progress with no workout data | No records | Stats show zero or default values | Zeros displayed | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Logout | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-008 | Click Logout | Click the logout button on the dashboard | N/A | Session cleared and login form displayed | Login form displayed | Pass |  |
| TC-008 | Session Cleared | After logout attempt to navigate back | N/A | User cannot access dashboard without logging in again | Access denied | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Delete Confirmation | Test Designed Date: 6/18/2026
Release Version: 1.0 | Test Executed By: John McIntyre | Test Execution Date: 6/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-010 | Confirm Delete | Select a workout and click Delete | Existing workout | Confirmation dialog appears | Dialog appeared | Pass |  |
| TC-010 | Cancel Delete | Click No on confirmation dialog | N/A | Workout is not deleted | Workout remained | Pass |  |
| TC-010 | Confirm and Delete | Click Yes on confirmation dialog | N/A | Workout removed from database | Workout deleted | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: UI Redesign | Test Designed Date: 6/18/2026
Release Version: 2.0 | Test Executed By: John McIntyre | Test Execution Date: 7/2/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-011 | Dashboard Loads with New Style | Open the application and log in | N/A | Dashboard displays with updated colors and layout | Dashboard displayed correctly | Pass |  |
| TC-011 | Buttons are Consistent | View all buttons on dashboard | N/A | All buttons have consistent size, color, and font | Buttons appear uniform | Pass |  |
| TC-011 | Title Displays Correctly | View dashboard header | N/A | App title is clearly visible and professional | Title displayed correctly | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Date Filter | Test Designed Date: 7/2/2026
Release Version: 2.0 | Test Executed By: John McIntyre | Test Execution Date: 7/2/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-012 | Filter by Date | Select a start and end date and click Filter | 6/1/2026 - 7/2/2026 | Only workouts within date range displayed | Filtered workouts displayed | Pass |  |
| TC-012 | No Results | Filter by date range with no workouts | 1/1/2020 - 1/2/2020 | Empty grid displayed | Empty grid displayed | Pass |  |
| TC-012 | Clear Filter | Click Clear to remove filter | N/A | All workouts displayed again | All workouts loaded | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Progress Chart | Test Designed Date: 7/17/2026
Release Version: 3.0 | Test Executed By: John McIntyre | Test Execution Date: 7/17/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-013 | Open Chart Form | Click chart button on dashboard | N/A | Chart form opens and displays line graph | Chart form opened | Pass |  |
| TC-013 | Line Graph Displays | Load chart with existing workout data | Existing workout records | Line graph displays weight over time | Graph displayed correctly | Pass |  |
| TC-013 | No Workout Data | Open chart with no workouts logged | No records | Empty chart displayed with message | Empty chart displayed | Pass |  |

Project Name: McIntyre Fitness App | Test Designed By: John McIntyre
Module Name: Motivational Messages | Test Designed Date: 7/18/2026
Release Version: 3.0 | Test Executed By: John McIntyre | Test Execution Date: 7/18/2026

| Test Case# | Test Title | Test Steps | Test Data | Expected Result | Actual Result | Pass/Fail Status | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-014 | Message Displays on Login | Log in and view dashboard | N/A | Motivational message appears on dashboard | Message displayed | Pass |  |
| TC-014 | Message is Positive | View the message on dashboard | N/A | Message is encouraging and appropriate | Message was positive | Pass |  |

Testing Results:

During this iteration I focused on UI improvements across all forms and added a date filter feature to the workout history screen. After completing the changes I ran through all test cases again. The majority passed including the new UI and date filter tests. The registration test cases for duplicate username and empty fields were previously failing but have since been fixed  those will be marked as passing in the next iteration. Overall, the application is in a solid state with a clean consistent interface and all core features functioning as expected

GitHub Repo Link:

https://github.com/JohnPMcIntyre/Capstone

Loom Video Links:

Video 1 - https://www.loom.com/share/01a439cf9dd94f9f95163baffb958da3

Video 2 - https://www.loom.com/share/b2dd10e75a844777a62eae36775ddc27

Screenshots of Application Running:

Login

Register

Dashboard

Progress

Workout Edit

Create Workout

Workout History